# PFSS Stability Pass
Phase 5 – Production Readiness Review

## Executive Summary

Phase 5 consolidates findings from the previous architecture, data, business logic, and code quality reviews into a final production readiness assessment. The objective is to determine whether PFSS is on track for a stable Version 1.0 release and identify only those remaining items that materially reduce deployment risk.

## Executive Scorecard

| Category | Assessment | Status |
| --- | --- | --- |
| Architecture | Strong | Ready |
| Data Integrity | Strong | Ready |
| Business Logic | Strong | Ready |
| Maintainability | Good | Monitor |
| Documentation | Good | Improve |
| Testing | Needs Expansion | Post-V1 / Ongoing |
| Deployment Risk | Low-Medium | Acceptable |

## Production Readiness Findings

Architecture is stable and consistent with prior reviews.

JSON persistence remains appropriate for Version 1.0.

No architectural blockers were identified.

Remaining work is primarily polish, testing, documentation, and incremental refactoring.

Large-scale restructuring before release is not recommended.

## Risk Assessment

| Risk | Priority | Recommendation |
| --- | --- | --- |
| Regression during feature additions | Medium | Continue incremental changes. |
| Limited automated testing | Medium | Expand test coverage after critical workflows stabilize. |
| Large files | Low | Refactor after Version 1.0. |
| Documentation gaps | Low | Continue documenting as features mature. |

## Version 1.0 Go-Live Checklist

Complete manual workflow validation.

Verify estimate, invoice and scheduling workflows.

Exercise persistence and backup scenarios.

Confirm printing and reporting.

Finalize branding and settings.

Complete acceptance testing.

## Roadmap

### Before Version 1.0

Focus exclusively on stability, bug fixes, and user experience.

Avoid architectural rewrites.

Address only technical debt affecting reliability.

### After Version 1.0

Split AppDataStore into domain stores.

Split large model and view files.

Introduce PersistenceService abstraction.

Increase automated testing.

Publish Engineering Handbook and coding standards.

## Final Conclusion

Based on all five Stability Pass reviews, PFSS demonstrates a solid architectural foundation suitable for continued Version 1.0 development. The remaining recommendations are evolutionary rather than corrective. The project is well-positioned to proceed toward release while deferring larger structural improvements until after Version 1.0.