# PFSS Project Workbook
Phase 15 – Field Operations Engine and Workflow Consolidation

Phase Goal: Make PFSS feel like one operational system instead of several overlapping screens by consolidating field workflows into a single operational engine.

# Strategic Objectives

Create one shared workflow engine for all field operations.

Establish a single source of truth for job state, technician actions, and audit history.

Eliminate duplicate workflow logic across My Day, Dispatch, Timeline, and Assignment Detail.

Improve offline reliability and synchronization.

Simplify the technician and dispatcher experience.

# Step 1 – Field Operations Engine Foundation

Objective: Build the shared engine that coordinates technician actions across the application.

Expected Outcomes:

One place for operational commands.

Shared state model for travel, arrival, work start, completion, notes, and invoice handoff.

No screen-specific workflow logic.

Completion Criteria:

Operational engine created.

State model documented.

Shared services integrated.

Unit tests passing.

# Step 2 – Consolidate My Day, Job Detail, and Dispatch

Objective: Align all operational views to read and write the same workflow state.

Expected Outcomes:

My Day, Assignment Detail, and Dispatch Board reflect identical workflow state.

No duplicate action rules.

Consistent state transitions.

Completion Criteria:

Views validated against shared engine.

Duplicate logic removed.

State consistency verified.

# Step 3 – Unify Lifecycle Actions

Objective: Standardize every technician lifecycle action.

Expected Outcomes:

Travel, arrival, work, pause/resume, completion, and invoice-ready follow one workflow.

Consistent audit history.

Reduced edge-case defects.

Completion Criteria:

Lifecycle actions implemented.

Audit trail verified.

Regression tests complete.

# Step 4 – Route and Timeline Synchronization

Objective: Synchronize routing, scheduling, and real-world progress.

Expected Outcomes:

Timeline reflects actual work.

Route updates recorded once and reused.

Dispatch has accurate visibility.

Completion Criteria:

Timeline accuracy verified.

Route synchronization complete.

Dispatcher validation passed.

# Step 5 – Offline-Safe Workflow Handling

Objective: Ensure reliable operation with poor or no connectivity.

Expected Outcomes:

Actions continue offline.

Queued synchronization.

Reduced conflict risk.

No technician data loss.

Completion Criteria:

Offline testing completed.

Queue recovery validated.

Conflict handling verified.

# Step 6 – Workflow Cleanup and UI Simplification

Objective: Remove redundant workflows and simplify navigation.

Expected Outcomes:

Cleaner navigation.

Fewer taps.

Consistent controls and terminology.

Reduced confusion.

Completion Criteria:

Redundant UI removed.

UX review approved.

Documentation updated.

# Step 7 – Acceptance Testing and Polish

Objective: Validate the consolidated workflow in real-world scenarios.

Expected Outcomes:

Dispatcher-managed, technician-managed, and hybrid workflows validated.

Known issues resolved.

Ready for workbook closeout and Git tag.

Completion Criteria:

Acceptance testing signed off.

Critical defects resolved.

Workbook completed.

Release tagged.

# Phase Success Criteria

One workflow engine drives all operational screens.

Actions behave identically from every entry point.

Timeline, Route, Dispatch, and My Day remain synchronized.

Offline handling is reliable and recoverable.

The UI is simpler and more intuitive.

The workbook provides a complete implementation record ready for Git tagging.